Weekly Status Report - 2018-MAY-28

| Project Name | MLIK |
| --- | --- |
| Team Lead | Isaac Thiessen |

| Roles |  |  |  |  |
| --- | --- | --- | --- | --- |
| Week | Ashleigh Logan | Brendon Waters | Isaac Thiessen | Jacob Warnes |
| 01 | Team Lead, Technical Writer, Database/Back-End | Front-End Developer, Technical Writer, Database/Back-End Developer | Technical Writer, Database/Back-End Developer | Technical Writer, Database/Back-End Developer |
| 02 | Front End Developer, Technical Writer | Team Lead, Technical Writer | Backend – Database, Technical Writer | Middleware – PHP, Technical Writer |
| 03 | Front-End/Middleware | Technical Writing | Middleware - PHP, Team Lead | Middleware |
| 04 |  |  |  |  |
| 05 |  |  |  |  |
| 06 |  |  |  |  |
| 07 |  |  |  |  |
| 08 |  |  |  |  |

Weekly Project Summary

Weekly Status Report for week 2 completed. Product page compete, product entry form complete. Database has been populated with data, some sample data, some will be there to stay.

| Key Milestones Status |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ID | Description | Planned Completion | Forecasted Completion | Actual Completion | Status |
|  | Demo and Deliverables Week 1 Completed | 2018-05-15 | 2018-05-15 | 2018-05-15 | Complete |
|  | Demo and Deliverables Week 2 Completed | 2018-05-22 | 2018-05-22 | 2018-05-22 | Complete |
|  | Demo and Deliverables Week 3 Completed | 2018-05-29 | 2018-05-29 | 2018-05-29 | Complete |
|  | Demo and Deliverables Week 4 Completed | 2018-06-05 | 2018-06-05 |  | Incomplete |
|  | Demo and Deliverables Week 5 Completed | 2018-06-11 | 2018-06-11 |  | Incomplete |
|  | Demo and Deliverables Week 6 Completed | 2018-06-18 | 2018-06-18 |  | Incomplete |
|  | Demo and Deliverables Week 7 Completed | 2018-06-22 | 2018-06-22 |  | Incomplete |
|  | Final Presentation | 2018-06-22 | 2018-06-22 |  | Incomplete |
|  | Final Report | 2018-06-22 | 2018-06-22 |  | Incomplete |

Key Accomplishments for the Week

- Week 2 Status Complete - Database populated with meaningful data ( Products, Categories, Customers ) - Add products form complete - Product page completed - Customer can restrict items they see on the product page by category

| Task Assignments for the Coming Week |  |  |  |
| --- | --- | --- | --- |
| ID | Description | Assigned To | On Schedule |
| 51 | Login Page | Ashleigh | Yes |
| 52 | Order Placement page | Isaac | Yes |
| 53 | Product Page | Brendon | Yes |
| 54 | Shopping Cart | Jacob | Yes |

| Tasks Completed in the Previous Week |  |  |
| --- | --- | --- |
| ID | Description | Assigned To |
| 41 | Complete Webpage Alpha | Brendon, Ashleigh |
| 46 | Complete Task Log | Brendon |
| 47 | Update Weekly Status Report | Isaac |
| 42 | Git Repository Report | Jacob |
| 39 | Schedule Demo | Brendon |

| Issues and Risks |  |
| --- | --- |
| Description | Impact (L,M,H) |
| Short amount of time to complete project | M |
| Lost working hours due to holiday Monday putting us slightly behind schedule | M |

Gantt Chart

Git Repository Report

- Brendon Waters: Fixing file structure - minor - Brendon Waters: Cart.php typo - Brendon Waters: Updated header links - Brendon Waters: changed css point to be consistent with other pages - Brendon Waters: Amended file path for main pages, corrected link on header - Brendon Waters: deleted old gantt - Brendon Waters: newest gantt chart - Ashleigh Logan: Upload New products.html to a .php - Ashleigh Logan: Update cart.php with new head, removed placeholder text - Ashleigh Logan: fixed head, replaced placeholder text. - Brendon Waters: Updating Gantt Chart - Brendon Waters: Updated file path to new index.php and new about.php - Brendon Waters: Merge branch 'master' of https://gitlab.camosun.bc.ca/ics199-2018/group07/website-development-build - Brendon Waters: renamed cart.html to cart.php - jwarnes: Merge branch 'master' of https://gitlab.camosun.bc.ca/ics199-2018/group07/website-development-build - jwarnes: Pics finally work - Brendon Waters: Delete index.html, replaced with index.php - Brendon Waters: Changed index.html to index.php and added about.php - Isaac Thiessen: pleeease work Merge branch 'jacob-productForm' - jwarnes: Images adjustment - Isaac Thiessen: removed unnessisary files - Brendon Waters: Merge branch 'master' of https://gitlab.camosun.bc.ca/ics199-2018/group07/website-development-build - Brendon Waters: Directory restructure - Isaac Thiessen: Improved readability and formating on showProducts.php. - Isaac Thiessen: Merge branch 'master' of https://gitlab.camosun.bc.ca/ics199-2018/group07/website-development-build - Isaac Thiessen: Finished show products scripts, with restriction of results based on categories - jwarnes: adding pictures - Brendon Waters: Delete css.css - Brendon Waters: Delete index.html - Brendon Waters: Delete log1.txt - Brendon Waters: Delete navbar.css - Brendon Waters: Delete products.html - Brendon Waters: Delete Website design notes.docx - Brendon Waters: Delete cart.html - Isaac Thiessen: added category restrictions on query for products page - jwarnes: adding images to form - Isaac Thiessen: Merge branch 'master' of https://gitlab.camosun.bc.ca/ics199-2018/group07/website-development-build - Isaac Thiessen: Added products page middleware!!! - jacob: Merge branch 'jacob-datamodel' into 'master' - jwarnes: new data model and js added - jacob: product form for submitForm - jacob: php submit product - Isaac Thiessen: Changed directory structure - Isaac Thiessen: updated proper formating for log - Isaac Thiessen: updated log - Isaac Thiessen: added documents around project - Isaac Thiessen: added logfile - Isaac Thiessen: Initial commit